MINIMART

E-Commerce Website

Technical Project Structure & Team Development Guide

| Project Type | Full-stack e-commerce web application |
| --- | --- |
| Development Model | Two developers - both frontend + backend |
| Repository | Task_Management_System_team |
| Purpose | Team collaboration, GitHub branching, Pull Requests and merge practice |

# 1. Project Overview

MiniMart is a small but complete e-commerce application designed for two developers. The system provides a customer-facing storefront and a basic administrative area. The architecture uses a React frontend and a NestJS REST backend with PostgreSQL and Prisma.

## Core Customer Features

Browse products and product categories.

Search and filter products.

View product details.

Register and log in.

Add products to a shopping cart and update quantities.

Complete checkout and place an order.

View order history and individual order details.

## Core Admin Features

View a basic admin dashboard.

Create, update and delete products.

Create, update and delete categories.

View customer orders and update order status.

# 2. High-Level Architecture

The repository uses a monorepo-style layout so both developers work in one GitHub repository while keeping frontend and backend code clearly separated.

Task_Management_System_team/
|
+-- frontend/                 React + TypeScript + Vite
|   |
|   +-- public/
|   +-- src/
|       +-- assets/
|       +-- components/
|       +-- layouts/
|       +-- pages/
|       +-- features/
|       +-- hooks/
|       +-- routes/
|       +-- services/
|       +-- types/
|       +-- utils/
|       +-- App.tsx
|       +-- main.tsx
|       +-- index.css
|       +-- ...
|
+-- backend/                  NestJS + TypeScript
|   |
|   +-- src/
|   |   +-- auth/
|   |   +-- users/
|   |   +-- products/
|   |   +-- categories/
|   |   +-- cart/
|   |   +-- orders/
|   |   +-- common/
|   |   +-- app.module.ts
|   |   +-- main.ts
|   |
|   +-- prisma/
|       +-- schema.prisma
|       +-- migrations/
|
+-- docs/
|   +-- project-overview.md
|   +-- api-notes.md
|
+-- .gitignore
+-- README.md
+-- package.json              optional root scripts
+-- .env.example              environment variable template
+-- docker-compose.yml        optional local PostgreSQL setup

# 3. Technology Stack

| Layer | Technology | Role in MiniMart |
| --- | --- | --- |
| Frontend | React + TypeScript | Customer website and admin interface |
| Build Tool | Vite | Frontend development and production build |
| Styling | Tailwind CSS | Responsive UI and reusable styling |
| Routing | React Router | Client-side navigation |
| Server State | TanStack Query | API calls, caching and synchronization |
| HTTP Client | Axios | REST API communication |
| Backend | NestJS + TypeScript | REST API, modules and business logic |
| ORM | Prisma | Database schema and data access |
| Database | PostgreSQL | Persistent application data |
| Authentication | JWT | Login and protected endpoints |
| Validation | class-validator | Validate API request payloads |
| API Docs | Swagger / OpenAPI | Document and test backend endpoints |
| Version Control | Git + GitHub | Branching, PRs, reviews and merging |
| API Testing | Postman | Manual REST API testing |

# 4. Frontend Project Structure

frontend/
+-- public/
|   +-- images/
|   +-- icons/
|
+-- src/
    +-- assets/               Static assets imported by components
    +-- components/           Reusable UI components
    |   +-- common/
    |   +-- product/
    |   +-- cart/
    |   +-- order/
    |   +-- admin/
    |
    +-- layouts/              Page layouts such as MainLayout and AdminLayout
    |
    +-- pages/                Route-level screens
    |   +-- home/
    |   +-- products/
    |   +-- auth/
    |   +-- cart/
    |   +-- checkout/
    |   +-- orders/
    |   +-- profile/
    |   +-- admin/
    |
    +-- features/             Feature-specific logic and UI
    |   +-- products/
    |   +-- categories/
    |   +-- cart/
    |   +-- auth/
    |   +-- orders/
    |
    +-- hooks/                Shared custom React hooks
    +-- routes/               Route configuration and protected routes
    +-- services/             API service functions
    |   +-- api.ts
    |   +-- productService.ts
    |   +-- authService.ts
    |   +-- cartService.ts
    |   +-- orderService.ts
    |
    +-- types/                Shared frontend TypeScript types/interfaces
    +-- utils/                 Helpers and formatters
    +-- App.tsx
    +-- main.tsx
    +-- index.css

## Frontend organization rule

Pages represent screens/routes. Components represent reusable UI. Services handle API communication. Features group logic that belongs to a specific business area.

# 5. Backend Project Structure

backend/
+-- src/
    +-- auth/
    |   +-- dto/
    |   +-- guards/
    |   +-- strategies/
    |   +-- auth.controller.ts
    |   +-- auth.service.ts
    |   +-- auth.module.ts
    |
    +-- users/
    |   +-- dto/
    |   +-- users.controller.ts
    |   +-- users.service.ts
    |   +-- users.module.ts
    |
    +-- products/
    |   +-- dto/
    |   +-- products.controller.ts
    |   +-- products.service.ts
    |   +-- products.module.ts
    |
    +-- categories/
    |   +-- dto/
    |   +-- categories.controller.ts
    |   +-- categories.service.ts
    |   +-- categories.module.ts
    |
    +-- cart/
    |   +-- dto/
    |   +-- cart.controller.ts
    |   +-- cart.service.ts
    |   +-- cart.module.ts
    |
    +-- orders/
    |   +-- dto/
    |   +-- orders.controller.ts
    |   +-- orders.service.ts
    |   +-- orders.module.ts
    |
    +-- common/
    |   +-- decorators/
    |   +-- filters/
    |   +-- guards/
    |   +-- interceptors/
    |   +-- pipes/
    |
    +-- app.module.ts
    +-- main.ts
|
+-- prisma/
    +-- schema.prisma
    +-- migrations/

## Backend module rule

Each business area gets its own NestJS module containing its controller, service and DTOs. Shared infrastructure belongs in common/. Database models belong in prisma/schema.prisma.

# 6. Database Structure

The initial schema is intentionally small so the team can focus on full-stack development and Git workflow practice.

| Entity | Main Purpose | Main Relationships |
| --- | --- | --- |
| User | Customer/admin account information | User -> Cart, User -> Order |
| Category | Product categorization | Category -> Product |
| Product | Product catalogue data | Product -> Category, CartItem, OrderItem |
| Cart | Active shopping cart for a user | Cart -> CartItem |
| CartItem | Product and quantity inside cart | CartItem -> Cart, Product |
| Order | Placed customer order | Order -> User, OrderItem |
| OrderItem | Snapshot of products inside an order | OrderItem -> Order, Product |

## Relationship view:

User
 | | +----> Cart ----> CartItem ----> Product ----> Category
 |
 +----> Order ---> OrderItem -----> Product

# 7. Developer Task Ownership

Both developers are full-stack developers. Ownership is divided by business area, so each developer owns related frontend and backend work.

| Area | Developer 1 | Developer 2 |
| --- | --- | --- |
| Frontend | Home, Products, Product Details, Search/Filter, Cart, Admin Products/Categories | Login/Register, Profile, Checkout, My Orders, Order Details, Admin Dashboard/Orders |
| Backend | Products, Categories, Cart | Auth, Users/Profile, Orders |
| Database | Product, Category, Cart, CartItem | User, Order, OrderItem |
| API integration | Product/category/cart services | Auth/user/order services |
| Git practice | Feature branches + PR review + merge | Feature branches + PR review + merge |

# 8. Initial Frontend Routes & Backend APIs

| Feature | Frontend Routes | Backend Endpoints |
| --- | --- | --- |
| Home | / | N/A |
| Products | /products, /products/:id | GET /products, GET /products/:id |
| Categories | /products?category=:id | GET /categories |
| Authentication | /login, /register | POST /auth/register, POST /auth/login |
| Profile | /profile | GET /users/profile, PATCH /users/profile |
| Cart | /cart | GET /cart, POST /cart/items, PATCH /cart/items/:id, DELETE /cart/items/:id |
| Checkout | /checkout | POST /orders |
| Orders | /orders, /orders/:id | GET /orders, GET /orders/:id |
| Admin Products | /admin/products | POST/PATCH/DELETE /products |
| Admin Categories | /admin/categories | POST/PATCH/DELETE /categories |
| Admin Orders | /admin/orders | PATCH /orders/:id/status |

# 9. GitHub Branching Structure

The stable branch is main. Developers create short-lived feature branches from an updated main branch and merge through Pull Requests.

main
 |
 +-- feature/products           Developer 1
 +-- feature/categories         Developer 1
 +-- feature/cart               Developer 1
 +-- feature/auth               Developer 2
 +-- feature/profile            Developer 2
 +-- feature/orders             Developer 2
 +-- feature/admin-products     Developer 1
 +-- feature/admin-orders       Developer 2

## Standard Git workflow

Update main before starting new work: git checkout main -> git pull origin main.

Create a feature branch for one focused task.

Develop and test locally.

Commit with a clear message.

Push the feature branch to GitHub.

Open a Pull Request targeting main.

The other developer reviews the change.

Merge only after review/testing.

Delete the merged feature branch when appropriate.

# 10. Team Development Rules

Do not commit .env files, passwords, API keys or database credentials.

Keep main stable; do not develop directly on main after the initial setup.

One feature branch should represent one logical task.

Do not modify another developer's feature casually; coordinate shared-file changes.

Before starting work, pull the latest main to reduce conflicts.

Run frontend/backend tests or manual checks before creating a Pull Request.

Use consistent naming for components, modules, controllers, services and branches.

Document major setup or API decisions in README.md or docs/.

# 11. Initial Repository Setup

# Clone
git clone https://github.com/aamiroonishaq/Task_Management_System_team.git
cd Task_Management_System_team

# Base project directories
mkdir frontend backend docs

# After the base structure is created and tested:
git add .
git commit -m "Initialize MiniMart project structure"
git push origin main

After this initial main commit is pushed, the team should create Developer 1 and Developer 2 feature branches from the same main commit.

# 12. Expected Project Outcome

At the end of the assignment, the team should have a working MiniMart e-commerce application with customer and admin flows, a documented REST API, PostgreSQL persistence, JWT authentication, and a clean GitHub history demonstrating feature branches, Pull Requests, code review, merges and at least one intentionally resolved merge conflict.

Prepared as the baseline structure for team GitHub merging practice